SIGNAL FLOW

Part 4 Handoff Document

Current target: v1.40.83 Flashcard Quiz Board

Prepared for Mike Shear / Mean Panda Productions

| Latest confirmed gameplay milestone | v1.40.82 restored quiz launching through a direct core quiz route. |
| --- | --- |
| Latest intended UI update | v1.40.83 changes quizzes into a Jeopardy-inspired five-card flip board. |
| Primary active files | index.html, src/signal-flow-v27.js, src/signal-flow-v27.css |
| Highest-priority next check | Verify v1.40.83 locally: quiz boards open, all five flash cards appear, and BRD-006 has no horizontal scroll. |

Note: This handoff captures the current state of the long Signal Flow part 4 iteration and is written for Codex / developer continuation.

# 1. Current Status

Signal Flow is an educational audio-routing game with multiple environments: Recording Studio, Broadcast / Podcast / Livestream, Film / TV Post, Video Game Audio, and Live Sound.

The latest stable gameplay branch before the flash-card change is v1.40.82. The user confirmed quiz levels were opening at that point.

The current intended branch is v1.40.83, which keeps the v1.40.82 launch fix but changes quiz UI from one-at-a-time cards to all five questions on flip flash cards.

Download reliability has been inconsistent for large ZIP files in the chat client. Prefer patch-only delivery or non-ZIP TAR/TGZ delivery if continuing packaging work.

## Version chain and important milestones

| Version | Why it matters |
| --- | --- |
| v1.40.56 | Patchbay visual restore handoff era; REC-002 visual hierarchy became the recurring reference point. |
| v1.40.62 | Global board rules checklist updated, including stereo-pair routing rule. |
| v1.40.64 | Environment icon system introduced. New gear icon assets wired into multiple environments. |
| v1.40.72 | Hotspot wiring cleanup. Cables anchor to visible socket hotspots rather than card centers. |
| v1.40.73 | Master buses and main outputs color-coded red; first Post-it quiz pass. |
| v1.40.75 | Approved hospital diagnosis board visual integrated: elongated clipboard + side diagnostic equipment. |
| v1.40.82 | Quiz launch fixed by moving quiz rendering into core routing path. User reported quizzes worked after this. |
| v1.40.83 | Requested quiz redesign: all five questions visible as Jeopardy-inspired flip flash cards. |

# 2. Non-Negotiable Global Rules

Stereo pair rule: if any left side of a stereo pair is routed, the matching right side must also be routed; if any right side is routed, the matching left side must also be routed. This applies to all environments, level construction, validation, hints, checklists, and acceptance tests.

Prioritize reduced scrolling: use available vertical space before creating horizontal scroll. Horizontal scroll should be treated as a failure unless unavoidable.

Show the full equipment name when possible, but remove repeated hierarchy/category words from labels when the section title already supplies the context.

Socket hotspots must remain visible. Cables should terminate at the jack/hotspot, not the card center, and should not hide endpoint labels.

Master buses, program buses, program outputs, and main outputs should be red throughout the game.

Live Sound should not be remade into a retail/mockup wall. Preserve the approved console/rack/live-stage wiring language unless explicitly requested.

Quiz questions should test signal flow and routing knowledge only, not general game-trivia knowledge.

## Duplicate naming rule examples

| Section title | Raw node name | Displayed label inside section |
| --- | --- | --- |
| Cue Feeds | Cue Feed Program Input | Program Input |
| Cue Feeds | Cue Feed Interrupt Input | Interrupt Input |
| Cue Feeds | Cue Feed Output | Output |
| Workstation Outputs | Workstation Output Left | Left |
| Workstation Outputs | Workstation Output Right | Right |
| Workstation Outputs | Workstation Output LFE | Subwoofer |
| Workstation Outputs | Workstation Output Left Surround | Left Surround |
| Workstation Outputs | Workstation Output Right Surround | Right Surround |

# 3. Current Deliverables and File Map

Latest full intended build: sf_game_v14083.zip / sf_game_v14083.tar.gz / sf_game_v14083_FULL_UNZIPPABLE.tar.

Patch-only intended package: sf_game_v14083_patch_only.zip or sf_game_v14083_PATCH_ONLY.tar.

Individual patch files were also exported because ZIP downloads were being mishandled by the chat client.

| File | Purpose |
| --- | --- |
| index.html | Loads src/signal-flow-v27.css?v=14083 and src/signal-flow-v27.js?v=14083. |
| Signal Flow Game.html | Redirect shell / alternate entrypoint. Keep present if the prior build included it. |
| src/signal-flow-v27.js | v1.40.83 JavaScript patch: flash-card quiz board plus preserved v1.40.82 direct quiz launch. |
| src/signal-flow-v27.css | v1.40.83 CSS patch: Jeopardy-inspired flip card styling and responsive board layout. |
| BUILD_NOTES_v1_40_83.txt | Short summary of the flash-card quiz change. |
| README_PATCH_INSTALL.txt | Patch install instructions for applying only changed files to v1.40.82. |

## Patch install steps

Start from a clean v1.40.82 game folder, because v1.40.82 is the last branch where quiz launch was confirmed working.

Copy index.html into the game root.

Copy Signal Flow Game.html into the game root if that file exists in the current local project.

Copy signal-flow-v27.js into src/.

Copy signal-flow-v27.css into src/.

Open index.html and verify the source references point to signal-flow-v27.js?v=14083 and signal-flow-v27.css?v=14083.

Smoke-test quiz levels and BRD-006 before making further layout changes.

## Expected HTML references

<link rel="stylesheet" href="src/signal-flow-v27.css?v=14083" /> <script src="src/signal-flow-v27.js?v=14083"></script>

# 4. Quiz System Handoff

v1.40.82 fixed quiz launch by routing quiz levels directly before the normal Start Level overlay path. Do not regress this.

v1.40.83 changes presentation only: all five questions should be visible as flash cards on one board.

The current design inspiration is a Jeopardy! board: cards show values/front faces, players click a card to flip it, answer on the back, and clear all five cards.

## Quiz behavior requirements

Opening /level/<quiz-id> must immediately show the quiz board with no Start Level overlay.

Opening /training/quiz must immediately route to the first quiz level.

All five cards must be visible at once when a quiz opens.

Clicking a card flips it and reveals the question/answers.

A wrong answer gives feedback but does not clear the card.

A correct answer marks the card complete/green and disables its answers.

The quiz completes only after all five cards are answered correctly.

Quiz questions must focus on signal flow, routing order, stereo completeness, sends/returns, buses, processors, and destinations.

## Core functions to preserve / inspect

| Function / path | Purpose |
| --- | --- |
| sfv182RenderQuizLevelDirect(l) | Direct quiz board renderer introduced in v1.40.82. This bypasses the normal training overlay path. |
| sfv182QuizQuestions(l) | Builds the five routing quiz questions for a level; should never fall back to game-trivia prompts. |
| sfv182QuizCard(q, qi) | In v1.40.83 this was changed to return a flippable card with front/back faces. |
| sfv182BindQuiz() | In v1.40.83 this should bind all cards at once, track cleared cards, and call completeLevel only after all five are correct. |
| renderRoute(path) | Must route /level/<quiz-id> and /training/quiz directly to sfv182RenderQuizLevelDirect. |
| startLevelById(id, opts) | Must route quiz levels directly and only call normal renderLevel for non-quiz levels. |

# 5. Environment UI Handoff

| Area | Current state | Important files/functions | Next action |
| --- | --- | --- | --- |
| Recording Studio | REC-002 remains the patchbay visual reference. Preserve cable-over-jack layering, readable active patchbay, and realistic unused lower bay. | Studio patchbay renderer, REC levels | Avoid breaking v1.40.56 visual hierarchy work. |
| Broadcast | Cleaner compact wiring panels with visible sockets. Cue Feeds should be lower/left where possible and labels must avoid duplicated category names. | renderBroadcastBoard, sfv171Section / sfv182Section context-label logic | Test BRD-003 and BRD-006. BRD-006 must not require horizontal scrolling when vertical space is available. |
| Film / TV Post | Compact wiring board and monitor strip. Workstation Outputs labels should show channel names only inside the Workstation Outputs section. | renderPostBoard and section label context | Test PST-002 for Left / Right / Center / Subwoofer / Left Surround / Right Surround labels. |
| Video Game Audio | Cleaner lane-based wiring: Events, Buses, Processing, Output. Keep processors grouped correctly and avoid dead space. | renderGameBoard, game node grouping | Test GAM-002 and GAM quiz stages for compact layout and no clipped equipment. |
| Live Sound | Preserve approved console + rack / stagebox UI. Do not remake into retail shelf or wall unless explicitly requested. | renderLiveBoard, live UI cards | Test live reference board, no overlap, no deep vertical stacking regressions. |
| Build the Room | Use lively retail shelf/product-box visual language. Equipment should appear as boxes on shelves and distractors should be mixed/randomized. | Build-room training panel, retail shelf assets | Keep gear random order; avoid sterile flat cards. |
| Diagnose | Approved hospital diagnosis board: elongated clipboard in foreground, equipment moved to sides/background but not hidden behind clipboard. | diagnose training panel, sfv175 board CSS | Do not place equipment behind the clipboard; keep clipboard tall like a physical hospital chart. |

## Red node color-coding rule

The following node types should be red anywhere they appear: Master Bus, Master Bus Output, Program Bus, Program Bus Output, Main Left Output, Main Right Output, and equivalent main/program outputs.

The red treatment should apply to the card border, socket hotspot, and any wrapping jack-cell highlight where applicable.

# 6. Acceptance Test Plan

## Quiz launch and flash-card board

Open /level/REC-004. Expected: no Start Level overlay; five flash cards visible immediately.

Open /level/BRD-004. Expected: five flash cards visible immediately; all questions route/signal-flow themed.

Open /level/PST-004, /level/GAM-004, and /level/LIV-004. Expected: direct quiz board with five cards.

Click any card. Expected: the card flips; the other four cards remain visible.

Click a wrong answer. Expected: wrong feedback, card remains open and can be answered again.

Click correct answers on all five cards. Expected: each card clears/turns green; completion overlay appears only after the fifth card is correct.

## Duplicate labels and scrolling

BRD-003: Cue Feeds section must not repeat Cue Feed / IFB in every jack name.

BRD-006: no horizontal scroll when there is vertical room to wrap cards/sections downward.

PST-002: Workstation Outputs section should label nodes Left, Right, Center, Subwoofer, Left Surround, Right Surround.

All compact boards: allow names to wrap when useful, but do not create giant empty areas.

Program buses, main outputs, and master buses are red.

Cable endpoints terminate at visible socket hotspots; cables do not hide the hotspot or label.

## Regression checks

REC-002 still respects patchbay layering and alignment rules.

Live Sound still matches approved console/rack look and has no overlap.

Diagnose board retains elongated clipboard and side equipment layout.

Build-the-Room still looks like retail shelves / gear boxes and not sterile UI cards.

Stereo pair rule remains enforced in validation and route construction.

# 7. Known Risks / Open Items

| Risk / open item | Developer note |
| --- | --- |
| Archive delivery | The chat client repeatedly mishandled large ZIP downloads, sometimes delivering images or HTML instead of the ZIP. Prefer TAR/TGZ or patch-only files when possible. |
| Quiz launch fragility | The quiz launch bug persisted until the router/core render path was changed. Do not rely on late setTimeout overlay removals as the primary fix. |
| CSS override accumulation | The file has many versioned override blocks. When there is time, consolidate into a clean v2 stylesheet/renderer instead of stacking overrides. |
| Horizontal scroll | Broadcast and other compact boards can regress to horizontal scroll if section grids use fixed widths. Keep section grids minmax(0, 1fr) and allow vertical wrapping. |
| Label context | Duplicate hierarchy label cleanup must be section-aware. Do not mutate underlying node names; only change displayed labels within specific category sections. |

## Immediate next work queue

Verify v1.40.83 flash-card quiz board from local files, not just by syntax check.

If v1.40.83 works, test all quiz IDs across all environments.

Fix any residual horizontal scroll on BRD-006 and similar Broadcast boards using vertical wrapping.

Run a duplicate-label pass for all environments: section title should supply context; jack label should supply the unique part.

Create a clean packaging process outside the chat artifact layer if the user continues to receive corrupted ZIP downloads.

# 8. Developer Notes for Codex

## Do

Make one focused change per build and include build notes.

Keep index.html cache-busted to the newest JS/CSS pair.

Smoke-test the exact levels mentioned by the user before shipping.

Use section-aware display labels rather than changing route data.

Prefer compact, wrapping grids over horizontal scrolling.

## Avoid

Do not remake Live Sound again unless the user asks; it has an approved direction.

Do not reintroduce one-question-at-a-time quiz flow; current request is all five cards at once.

Do not place diagnosis equipment behind the clipboard.

Do not hide sockets under cables or completed-state fills.

Do not answer quiz questions with general game knowledge; keep them routing-focused.

## Recommended local verification commands

node --check src/signal-flow-v27.js python3 -m http.server 8000 # Open http://localhost:8000/index.html#/level/REC-004 # Open http://localhost:8000/index.html#/level/BRD-006